Abstract

This is a document that provides guidelines for you in order to successfully finish the network solution project for New 2.0 Building of Ruhunu Hospital Karapitiya. Thus, it provides information on scope of work, project background, requirements, floor, power and network plans, statement of project, maintenance and warranty, and system up documentation. It is a complete guide to design and implement an effective, efficient and productive local area network.

Acknowledgement

There are many people who have helped us in preparing this document, especially those who contributed for the previous versions and others who have given feedback. We remember with gratitude the vision, the initiative and the advice of the chief lecturer Mr. Prasanna Sumanasekara. In addition to his innumerable contributions for almost all the ICT courses of Collage of Technology Galle, he also took time to guide us to the best direction in life. We also thank Mr.Nisal Shalinda and Mr.Kasun Dharshan for his initiatives and advices. Last but not least, we would like to thank all the past students of the Network Technician Course [NVQ Level 4] who took this course and helped us fine tune this document based on our experience with evaluating their work.

Table of Content

Introduction

I am a student of College of Technology – Galle. I am following Computer Networking NVQ Level 4 course. I am specialized in small to large sized corporation design and implementation of local and wide area networks. My goal is providing increase productivity, employee performance and improved workflow.

Chief lecturer of our course has given us the task to create a network proposal for an actual industry or a corporation as our final assessment. Our goal is to notify the client about the budget, project time schedule, design network, power, and floor plan, software and hardware specifications, and maintain information of the network, network implementation documentary and warranty.

The client is Ruhunu Hospital – Karapitiya. This building is the new 2.0 building. It doesn’t have a computer network yet. So, have to install a new modern computer network for this new 2.0 building.

The Ruhunu Hospital has a local web system. So they want a local web server and database server. Also, they want to share internet using proxy server. There are 120 hosts in the network.